|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **PROJECT PLAN OF A WEBSITE PROJECT** | | | | | |
| **Prepared by:** Radhika Sharma | | | | **Date:**  May 2019 | |
| **Work breakdown Structure** | | **Resources** | | | |
| Program Manager | Project Manager | System Analysist | Developer |
| **Resourses** |  | **Saritha** | **Haritha** | **Radhika** | **Santhoshi** |
| **Requirement Gathering**   * Collection of images and collecting the website layout, collecting the information about website (4th of May 2019) |  | **From 29/04/2019 to 05/05/2019** | | | |
| 4 Hrs | 6 Hrs | 4 Hrs | 8 Hrs |
| * Skeleton creation: Creation of HTML documents. (3rd of May 2019) |  | 3Hrs | 2 Hrs | 2 Hrs | 6Hrs |
| **Code preparation (elaborating the**  **skeleton:**   * Linking HTML documents to external CSS files. |  | **From 06/05/2019 to 19/05/2019** | | | |
| 7Hrs | 6 Hrs | 8 Hrs | 9Hrs |
| * An image gallery for Website |  | 8 Hrs | 9Hrs | 7Hrs | 8 Hrs |
| * HTML documents must contain at least one (1) image or video |  | 6 Hrs | 8 Hrs | 9Hrs | 8 Hrs |
| * All images must have the alt attribute applied |  | 8 Hrs | 6 Hrs | 8 Hrs | 9Hrs |
| * Implementing embedded and Inline style sheet. |  | 8 Hrs | 7Hrs | 6 Hrs | 8 Hrs |
| * Implementing printable layouts |  | 8 Hrs | 8 Hrs | 8 Hrs | 6 Hrs |
| * Browsers and device compatibility |  | 8 Hrs | 5Hrs | 5Hrs | 6 Hrs |
| **Testing the application:**   * Testing each page of website | | **From 20/05/2019 to 26/05/2019** | | | |
| 8 Hrs | 8 Hrs | 8 Hrs | 8 Hrs |
| * Log the issues and fixing those issues | | 8 Hrs | 8 Hrs | 8 Hrs | 8 Hrs |
| **Closing:** | | **From 27/05/2019 to 02/06/2019** | | | |